Day1 - Build the Foundation

Module; Riya; Aarya; Tanishq. Project Architecture; Design complete pipeline, folder structure,; Review architecture and suggest improvements; Understand architecture scoring flow. Candidate Parser; Design JSON schema and parser; Implement JSONL reader; Test parsing on sample data and validate fields. Data Cleaning; Write unit tests and generate data quality reports; Design integrity checks (invalid dates, impossible experience, missing fields); Implement cleaning functions. Feature Planning; Decide all scoring features; Create feature dictionary; Document feature definitions. Git Setup; Repository structure, branches, coding standards; Create/update README and setup; Maintain project documentation and check if all work is done end of the day.

Day 2 - Intelligence Layer

| Module | Riya | Aarya | Tanishq |
| --- | --- | --- | --- |
| JD Parser | Integrate local LLM and convert JD to structured JSON | Improve prompt and extraction rules | Test with different JDs and record outputs |
| Embeddings | Benchmark retrieval speed and memory usage | Optimize embedding generation | Generate candidate embeddings and build FAISS index |
| Skill Matching | Design weighted skill scoring | Implement skill matching functions | Build skill synonym dictionary (e.g., PyTorch ↔ Torch) |
| Semantic Search | Validate retrieval quality with sample JDs | Optimize top-K retrieval | Build cosine similarity retrieval |
| Redrob Signals | Design scoring formula for all behavioral signals | Implement scoring functions | Analyze distributions and suggest normalization |

Day 3 — Final Ranking & Submission

| Module | Riya | Aarya | Tanishq |
| --- | --- | --- | --- |
| Final Ranker | Design final weighted scoring algorithm | Implement ranking engine | Test ranking consistency |
| Weight Tuning | Tune feature weights using multiple JDs | Assist with experiments and compare outputs | Record results and maintain experiment log |
| Reasoning Generator | Design reasoning templates | Validate against submission guidelines (no hallucinations) | Generate reasoning automatically |
| Performance | Optimize runtime and memory | Profile bottlenecks | Run stress tests on full dataset |
| Submission | Final QA, CSV validation, reproducibility | Verify ranking order and score monotonicity | Cross-check top 100 and documentation |

Morning: Each person works on their assigned module.

Evening (30–45 min): Merge code, review PRs, and resolve integration issues.

End of day: Run the entire pipeline on a small sample (e.g., 1,000 candidates) to ensure nothing breaks before moving on.

This way, no one is stuck only doing "easy" work. Everyone gets exposure to modern AI recruitment techniques while still playing to their strengths.

Ownership Matrix

| Component | Owner | Support |
| --- | --- | --- |
| Overall Architecture | Riya | Aarya |
| JSON Parsing | Aarya | Tanishq |
| Data Cleaning | Aarya | Tanishq |
| JD Parsing (Local LLM) | Riya | Aarya |
| Embeddings | Tanishq | Aarya |
| FAISS | Tanishq | Aarya |
| Skill Matching | Aarya | Riya |
| Signal Scoring | Aarya | Tanishq |
| Integrity Score | Riya | Tanishq |
| Ranking Engine | Riya | Aarya |
| Reasoning Generator | Tanishq | Riya |
| Testing | Tanishq | Everyone |
| Documentation | Tanishq | Everyone |